Crop Guider

# Group members

M. Younas BCSF18M025

Hammad Ullah BCSF18M029

|  |  |
| --- | --- |
| **Week no.** | **Task to be completed.** |
| 01 | Gather all info. about crops and GUIs |
| 02 | Create signup and login pages |
| 03 | Design webpage for 1st crop |
| 04 | Design webpage for 2nd crop |
| 05 | Design webpage for 3rd crop |
| 06 | Design webpage for 4th crop |
| 07 | Design webpage for 5th crop |
| 08 | Design webpage for 6th crop |
| 09 | Design homepage and connect all pages |
| 10 | Make all of them responsive |
| 11 | Get detailed feedback from users |
| 12 | Make changes according to user suggestions |
| 13 | Launch the website |